Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS87010 |
| Project Name | Calculating Family Expenses using ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Instance Setup | USN-1 | As an admin, I want to set up a ServiceNow developer instance | 2 | High | Self |
| Sprint-1 | User & Role Management | USN-2 | As an admin, I want to create users and assign roles | 2 | High | Self |
| Sprint-2 | Table Creation | USN-3 | As an admin, I want to create a Family Expenses table | 3 | High | Self |
| Sprint-2 | Form Design | USN-4 | As an admin, I want to design expense entry forms | 2 | Medium | Self |
| Sprint-3 | Relationship Setup | USN-5 | As an admin, I want to relate Daily Expenses with Family Expenses | 2 | Medium | Self |
| Sprint-3 | Business Rules | USN-6 | As an admin, I want to automate calculations using business rules | 3 | Medium | Self |
| Sprint-4 | Reports | USN-7 | As a user, I want to view monthly expense reports | 2 | High | Self |
| Sprint-4 | Testing & Demo | USN-8 | As an admin, I want to test and demonstrate the project | 2 | High | Self |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 3 Days | 01 Feb 2025 | 03 Feb 2025 | 4 | 03 Feb 2025 |
| Sprint-2 | 5 | 4 Days | 04 Feb 2025 | 07 Feb 2025 | 5 | 07 Feb 2025 |
| Sprint-3 | 5 | 4 Days | 08 Feb 2025 | 11 Feb 2025 | 5 | 11 Feb 2025 |
| Sprint-4 | 4 | 3 Days | 12 Feb 2025 | 14 Feb 2025 | 4 | 14 Feb 2025 |

Velocity:

The project was developed by a single team member.
The average velocity achieved was 4–5 story points per sprint, which was sufficient to complete the project within the planned schedule.

Burndown Chart:

A burndown chart represents the progress of work completed versus time.
In this project, story points were completed steadily in each sprint, ensuring that all planned tasks were finished within the defined sprint durations.

Reference:

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/tutorials/burndown-charts